VISION GRIDAI PLATFORM

Dashboard Optimization

Implementation Guide

7 Phases  •  59 Fix Items  •  7 Role-Based Expert Prompts

From 56% Compliance to 100% Spec Coverage

Based on Audit: 75 PASS  •  19 FAIL  •  40 MISSING  /  134 Total

March 2026  |  Akinwunmi  |  Operscale Systems

Repository: github.com/akinwunmi-akinrimisi/vision-gridai-platform

# How to Use This Document

This guide is designed to be executed phase-by-phase using Claude Code with GSD. Each phase contains:

- Context: What is broken or missing, why it matters, and what user flows are affected.

- Role-Based Expert Prompt: A complete, copy-paste prompt that assigns Claude Code a professional persona with deep expertise in the exact domain required. Each prompt includes the role definition, technical context, exact files to create or modify, acceptance criteria, and anti-patterns to avoid.

- Verification Checklist: Specific audit item IDs to re-verify after completion. Run these against the spec to confirm fixes.

Execution sequence:

- Open Claude Code in the vision-gridai-platform repository.

- For each phase, copy the entire prompt from the blue-bordered box.

- Paste into Claude Code as a /gsd:quick task or direct prompt.

- After Claude Code completes, run the verification checklist.

- If any check fails, reference the prompt for requirements and iterate.

- Move to the next phase only when all checks pass.

Reference documents: VisionGridAI_Dashboard_Specification.md (the spec), 1-SUMMARY.md (the audit), design-system/vision-gridai/MASTER.md (design tokens).

# Phase Roadmap

| Phase | Priority | Focus Area | Items | Effort Est. |
| --- | --- | --- | --- | --- |
| 1 | CRITICAL | Social Media Publisher (entire page) + Top Bar + Notifications | 15 | 4-6 hours |
| 2 | CRITICAL | Command Center: sortable/filterable table, segmented progress, quick actions | 12 | 3-4 hours |
| 3 | HIGH | Production Monitor scene panel + Shorts Creator UX | 11 | 3-4 hours |
| 4 | HIGH | Settings: Danger Zone, Social OAuth, Model dropdowns, Test Prompt | 8 | 2-3 hours |
| 5 | MEDIUM | Typography (Fira Sans/Code), Project Cards, Sidebar enhancements | 7 | 1-2 hours |
| 6 | LOW | Analytics trends, Topic view modes, Script review tooltips | 6 | 2-3 hours |
| 7 | LOW | Responsiveness (tables to cards), Video chapter markers | 5 | 2-3 hours |

Total estimated effort: 17-25 hours  |  Target: 130+ PASS out of 134 items (97%+ compliance)

PHASE 1 Social Media Publisher + Top Bar + Notifications CRITICAL Priority ¦ 15 items to fix

## Context: What Is Broken

The Social Media Publisher page does not exist at all — no route, no component, no file. This means the entire shorts-to-social pipeline has no UI. Users who create short-form clips have no way to post them to TikTok, Instagram, or YouTube Shorts from the dashboard. All 11 checklist items for this page are MISSING.

Additionally, the global top bar does not exist. There is no breadcrumb navigation, no notification bell, and no way for users to know when reviews are pending or workflows have failed without manually checking each page.

## Audit Items Being Fixed

- T1 (FAIL): Top bar with breadcrumb navigation does not exist

- T2 (MISSING): Notification bell with live badge count

- T3 (MISSING): Notification dropdown with grouped pending items

- T4 (MISSING): Clickable notifications that navigate to relevant pages

- P9-1 through P9-11 (ALL MISSING): Entire Social Media Publisher page

CLAUDE CODE PROMPT  |  Role: Senior React Architect + Social Media Platform Specialist

/gsd:quick You are a Senior React Architect with 8+ years building production dashboards and a Social Media Platform Specialist with deep expertise in TikTok Content API, Instagram Graph API, and YouTube Data API v3. You build components that are real-time, accessible, and follow existing codebase patterns exactly. ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md sections 2, 11, and 14 FIRST. - Study the existing codebase patterns: look at ShortsCreator.jsx, PipelineTable.jsx, and AppLayout.jsx for component structure, hook patterns, and mutation patterns. - Use the same libraries already in the project: react-query, sonner (toast), lucide-react (icons), Supabase client. - Design system: design-system/vision-gridai/MASTER.md. ## DELIVERABLE A: Global Top Bar (T1, T2, T3, T4) Create src/components/layout/TopBar.jsx: 1. BREADCRUMB (T1): - Parse useLocation().pathname to build breadcrumb segments. - Map route segments to human-readable names (e.g., "project" -> project name from context, "topics" -> "Topics"). - Render as: "Projects > Credit Cards > Topics" with clickable ancestors using react-router Link. - Styling: text-secondary for separators and ancestors, text-primary bold for current page. 2. NOTIFICATION SYSTEM (T2, T3, T4): - Create src/hooks/useNotifications.js: - Query topics WHERE review_status='pending' (Gate 1 pending). - Query topics WHERE status='failed'. - Query topics WHERE status='review' (Gate 2/3 pending). - Query shorts WHERE review_status='pending' (Gate 4 pending). - Subscribe to Supabase Realtime on topics and shorts tables. - Return: { items: [...], totalCount, markAllSeen }. - TopBar renders a Bell icon (from lucide-react) with badge showing totalCount. - Clicking bell toggles a dropdown panel (absolute positioned, z-50): - Group notifications: "Topics", "Scripts", "Videos", "Shorts", "Errors". - Each item: icon + description + relative time + link. - Example: "3 topics awaiting review • 2m ago" -> onClick navigates to /project/{id}/topics. - "Mark all as seen" button at bottom. - Click outside dropdown closes it. 3. INTEGRATION: - Add TopBar to AppLayout.jsx between sidebar and main content. - Main content area: add pt-16 (64px) to account for fixed top bar. - TopBar: fixed, z-40, h-16, bg-surface-dark, border-b border-white/10. ## DELIVERABLE B: Social Media Publisher Page (P9-1 through P9-11) Create src/pages/SocialPublisher.jsx + supporting components. 1. ROUTING (P9-11): - Add route in App.jsx: <Route path="/social" element={<SocialPublisher />} />. - Add sidebar entry in Sidebar.jsx under SHORTS section: { icon: Share2, label: "Social Publisher", path: "/social" }. 2. DATA HOOK - Create src/hooks/useSocialPosts.js: - Query shorts WHERE portrait_drive_url IS NOT NULL, joined with topics for title/project info. - Return: readyClips, postedClips, isLoading, refetch. - Supabase Realtime subscription on shorts table for live updates. 3. READY-TO-POST TABLE (P9-1, P9-2): - Table columns: Clip ID ¦ Title ¦ Project ¦ TikTok Status ¦ Instagram Status ¦ YT Shorts Status ¦ Actions. - Status cells render: "—" (not scheduled), clock icon + datetime (scheduled), checkmark + "Posted 2h ago" (published), red X + "Failed" (failed). - Use StatusBadge component pattern from existing pages. 4. POST NOW ACTION (P9-3): - Dropdown button per clip: checkboxes for TikTok, Instagram, YT Shorts. - On submit: useMutation calling webhookCall('social/post', { short_id, platforms }). - Button shows spinner during posting. Toast on success/failure. 5. SCHEDULE MODAL (P9-4, P9-10): - Modal component with per-platform rows. - Each row: checkbox (enabled), date input, time input. - Defaults: TikTok = today 6PM, Instagram = tomorrow 6PM (stagger), YT Shorts = today 6PM. - "Cross-platform stagger" toggle (on by default, offsets Instagram by 24h). - Submit: POST to /webhook/social/post with schedule_at per platform. 6. CAPTION EDITING (P9-5): - In schedule modal or separate "Edit" action: 3 textareas for TikTok/Instagram/YT captions. - Pre-populated from shorts.caption + shorts.hashtags. - Platform-specific character limits shown: TikTok (4000), Instagram (2200), YT (5000). 7. PREVIEW (P9-6): - "Preview" button opens modal with 9:16 aspect container (max-w-xs mx-auto). - Video player loads portrait_drive_url in <video> tag or iframe. 8. AUTO-SCHEDULE (P9-7): - "Auto-Schedule All" button opens confirmation modal. - Shows proposed schedule: 3 clips/day, TikTok at 6/8/10PM, Instagram 24h later. - Calendar-style preview of the full schedule. - On confirm: POST to /webhook/social/auto-schedule. 9. POSTING HISTORY (P9-8, P9-9): - Table below main section: Clip ¦ Platform ¦ Posted At ¦ Views ¦ Likes ¦ Comments ¦ Shares. - Query shorts WHERE any platform_published_at IS NOT NULL. - Sortable by views/date. Show "Last updated: 2h ago" from analytics cron. ## ANTI-PATTERNS TO AVOID: - Do NOT create new UI libraries or design tokens. Use the existing design system. - Do NOT use fetch() directly. Use the existing webhookCall utility and Supabase client. - Do NOT skip empty states. Every table/list needs an empty state with guidance text. - Do NOT skip loading states. Every data-fetching component needs skeleton/spinner. - Do NOT hardcode project IDs. The Social Publisher is global (all projects). ## FILES TO CREATE: - src/pages/SocialPublisher.jsx - src/components/layout/TopBar.jsx - src/components/social/ReadyToPostTable.jsx - src/components/social/ScheduleModal.jsx - src/components/social/PostingHistory.jsx - src/components/social/ClipPreviewModal.jsx - src/hooks/useNotifications.js - src/hooks/useSocialPosts.js

VERIFICATION CHECKLIST

☐ T1: Top bar renders breadcrumb reflecting current route path ☐ T2: Notification bell shows badge with correct pending count ☐ T3: Clicking bell opens dropdown with grouped notifications ☐ T4: Clicking a notification navigates to the correct review page ☐ P9-1: Ready-to-post table renders clips with portrait_drive_url ☐ P9-2: Per-platform status columns show correct states ☐ P9-3: Post Now triggers webhook and updates status ☐ P9-4: Schedule modal has per-platform date/time pickers ☐ P9-5: Per-platform caption editing saves correctly ☐ P9-6: Preview modal plays 9:16 video ☐ P9-7: Auto-schedule distributes clips across peak hours ☐ P9-8: Posting history shows engagement metrics ☐ P9-9: Metrics populated by analytics cron ☐ P9-10: Cross-platform stagger toggle works ☐ P9-11: "Social Publisher" appears in sidebar navigation

PHASE 2 Command Center: Pipeline Table + Metrics + Quick Actions CRITICAL Priority ¦ 12 items to fix

## Context: What Is Broken

The Project Dashboard is the most-visited page — the command center where operators manage 25+ topics across a multi-stage production pipeline. Currently, the pipeline table cannot be sorted, filtered, or searched (P2-8 FAIL). Progress bars are single-color gradients that do not show which stage each topic is in (P2-7 FAIL). The metric cards do not match the spec (P2-1 FAIL), and there is no way to see or act on failed topics (P2-3 MISSING). The quick actions panel (Start Next, Start All, Export) is absent.

CLAUDE CODE PROMPT  |  Role: Senior Data Dashboard Engineer + Production Pipeline UX Expert

/gsd:quick You are a Senior Data Dashboard Engineer who has built real-time monitoring dashboards for video production pipelines at scale. You specialize in high-density data tables with advanced filtering, custom progress visualizations, and operational quick-action panels. You understand that this is a command center — every pixel earns its place by helping the operator make faster decisions. ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md section 4 (Page 2: Project Dashboard). - Study the existing PipelineTable.jsx and useProjectMetrics.js hooks. - The pipeline has 7 stages: Script, Audio, Images, I2V, T2V, Captions, Assembly. - Topics have progress fields: audio_progress ("done:98/172"), images_progress, i2v_progress, t2v_progress. ## DELIVERABLE 1: Segmented Progress Bars (P2-7) Create src/components/dashboard/SegmentedProgressBar.jsx: - Receives a topic object, renders a 7-segment horizontal bar (height 8px, total width fills cell). - Segments: Script (10% width), Audio (25%), Images (20%), I2V (10%), T2V (15%), Captions (5%), Assembly (15%). - Script segment: purple (#7C3AED). All others: blue (#3B82F6). - Each segment fills based on sub-progress. Parse progress strings: "done:98/172" -> 98/172 = 57%. - Script: complete if status is past 'scripting', otherwise proportional. - Audio/Images/I2V/T2V: parse "done:N/M" -> N/M * 100. - Captions: 100% if status past 'assembly', else 0%. - Assembly: 100% if status = 'published' or 'uploading', else 0%. - 1px gap between segments. Border-radius: 4px on first and last only. - Unfilled portion: bg-white/5. - Hover on any segment: tooltip showing "Audio: 98/172 scenes (57%)". - Replace the existing single-color progress bar in PipelineTable. ## DELIVERABLE 2: Sortable, Filterable, Searchable Table (P2-8) Modify PipelineTable.jsx: - Add filter bar above the table: [Search icon] [Search topics... input] [Status: All dropdown] [Playlist: All dropdown] [Clear Filters] - Search: text input, filters by seo_title (case-insensitive). Debounce 300ms. Clear X button. - Status filter: dropdown with options: All, Pending, Scripting, Audio, Images, Video, Assembly, Review, Published, Failed. - Playlist filter: dropdown populated from distinct playlist_angle values. - Clear Filters: resets all three filters. - Column sorting: click any column header to sort. Toggle asc/desc. Show arrow indicator. - Sortable columns: #, Title, Status, Score, Views, Revenue. - Default: topic_number ascending. - Sort locally (data is already loaded in state). - State management: useState for searchQuery, statusFilter, playlistFilter, sortField, sortDirection. Apply filters -> sort -> render. Use useMemo for performance. ## DELIVERABLE 3: Metric Cards Alignment (P2-1, P2-3) Replace current 9-card metrics section with exactly 6 cards in one responsive row (grid-cols-2 md:grid-cols-3 xl:grid-cols-6): 1. Topics: COUNT(*) — neutral. 2. Published: COUNT WHERE status='published' — green accent. 3. In Progress: COUNT WHERE status IN active statuses — amber accent. 4. Failed: COUNT WHERE status='failed' — red accent. CLICKABLE: onClick sets statusFilter to 'failed'. 5. Total Spent: SUM(total_cost) — monospace font, neutral. 6. Revenue: SUM(yt_estimated_revenue) — green. Show "ROI: 12.1x" below if spend > 0. ## DELIVERABLE 4: Quick Actions Panel (P2-10) Add below the pipeline table, a horizontal bar: [Play icon] Start Next Pending [FastForward icon] Start All Pending [Download icon] Export CSV [RefreshCw icon] Refresh - Start Next: find first topic WHERE review_status='approved' AND status='pending', POST /webhook/production/trigger. - Start All: POST /webhook/production/trigger-all with project_id. - Export CSV: generate CSV client-side from current (filtered) table data. Trigger browser download. - Refresh: invalidate react-query cache. - Buttons: secondary style. "Start All" is primary style. ## DELIVERABLE 5: Failed Topic Error Details (P2-3, P2-11) For topics with status='failed': - Row has 2px left border in red (#E11D48). - Click on the status badge expands an inline error row below, showing: error_log text, timestamp, suggested action. - [Retry] button in the expanded row: POST /webhook/production/trigger with that topic_id. ## ANTI-PATTERNS: - Do NOT add a separate filter page. Filters are INLINE above the table. - Do NOT use server-side sorting. All data is already client-side via react-query. - Do NOT break existing realtime subscriptions. Keep useRealtimeSubscription on topics. - Do NOT remove existing columns. Add to them (error expansion is additive).

VERIFICATION CHECKLIST

☐ P2-1: Exactly 6 metric cards matching spec (Topics, Published, In Progress, Failed, Spent, Revenue) ☐ P2-3: Failed count card is clickable and filters table to failed topics ☐ P2-7: Progress bars show 7 colored segments with correct per-stage fill ☐ P2-8: Table is sortable by all columns, filterable by status/playlist, searchable by title ☐ P2-10: Quick actions panel with Start Next, Start All, Export CSV, Refresh ☐ P2-11: Failed rows show expandable error details with Retry button ☐ P2-2: Realtime still works (no regression) ☐ P2-4: ROI still shown (no regression) ☐ P2-5: Skeleton loading states still present (no regression) ☐ P2-6: Status badges still correct (no regression)

PHASE 3 Production Monitor Scene Panel + Shorts Creator UX HIGH Priority ¦ 11 items to fix

## Context: What Is Broken

The Production Monitor is a critical real-time page where operators watch 172 scenes flow through the pipeline. The scene dots are correctly rendered and update in real-time, but clicking a dot does nothing (P5-5 MISSING). There is no way to inspect individual scene details, retry failed scenes from context, or view error logs. The stage progress bar is missing 2 of 7 stages (P5-6 FAIL).

On the Shorts Creator, original and rewritten narrations appear sequentially instead of side-by-side (P8-6 FAIL), emphasis words cannot be toggled interactively (P8-8 MISSING), and completed clips open in a new Google Drive tab instead of an embedded 9:16 preview (P8-14 MISSING).

CLAUDE CODE PROMPT  |  Role: Senior Production Pipeline UI Engineer + Short-Form Video UX Specialist

/gsd:quick You are a Senior Production Pipeline UI Engineer who has built real-time monitoring interfaces for media production systems (similar to AWS Elemental, Frame.io, or Wipster). You understand that production monitors must surface the right detail at the right moment without overwhelming the operator. You are also a Short-Form Video UX Specialist who understands TikTok-native editing workflows where speed and visual comparison are critical. ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md sections 7 (Production Monitor) and 10 (Shorts Creator). - Study DotGrid.jsx, HeroCard.jsx, ProductionMonitor.jsx, ShortsCreator.jsx. - Scenes have: scene_number, visual_type, chapter_name, emotional_beat, audio_file_url, audio_duration_ms, image_url, image_prompt, video_url, start_time, end_time, status, drive_file_id. ## DELIVERABLE 1: Scene Detail Slide-In Panel (P5-5, P5-10) Create src/components/production/SceneDetailPanel.jsx: - Triggered by clicking a dot in DotGrid. Add onClick={(scene) => setSelectedScene(scene)} to each dot. - Panel slides in from the right: width 380px, position fixed, top 64px (below top bar), height calc(100vh - 64px). - Background: bg-surface-dark. Border-left: 1px solid white/10. - Slide animation: translateX(100%) -> translateX(0), 200ms ease-out. - Close: X button, click outside panel, ESC key. Panel content for the selected scene: - Header: "Scene {scene_number}" + StatusBadge + visual_type badge. - Chapter: chapter_name in text-secondary. - Emotional beat: badge. - Audio Section: - Status badge (pending/generated/uploaded/failed). - Duration: {audio_duration_ms}ms formatted as seconds. - Drive ID: truncated with copy-to-clipboard button. - Play button: <audio> element with src=audio_file_url, controls. - Image Section: - Status badge. - Image prompt: scrollable text area, max-height 100px. - Preview: <img> from image_url, width 100%, object-contain. Show placeholder if null. - Video Section: - Status badge. - Preview: <video> from video_url, width 100%. - Timeline: - Start: formatted HH:MM:SS.mmm. - End: formatted. - Duration: calculated from start_time/end_time. - Actions: - [Retry Scene]: calls retry mutation for this scene_id. - [Skip Scene]: opens small input for skip reason, then calls skip mutation. ## DELIVERABLE 2: 7-Stage Progress Bar (P5-6) Modify HeroCard.jsx: - Current: 5 StageChip components (Audio, Images, I2V, T2V, Assembly). - Fix: Add Script as first stage (purple), add Captions between T2V and Assembly. - Total: 7 stages: Script, Audio, Images, I2V, T2V, Captions, Assembly. - Script: complete if status past 'scripting'. Captions: complete if assembly started. ## DELIVERABLE 3: Error Log Viewer (P5-12) Create src/components/production/ErrorLogModal.jsx: - Button "View Error Log" added to HeroCard actions. - Modal queries production_log WHERE topic_id = active AND level = 'error'. - Table: Timestamp ¦ Stage ¦ Error Details. - Sorted by newest first. Scrollable, max-height 400px. ## DELIVERABLE 4: Side-by-Side Narration (P8-6) In the Shorts Creator clip card: - Replace sequential original/rewritten narration with a 2-column grid. - Left: "ORIGINAL" label + original narration text (text-secondary, smaller). - Right: "REWRITTEN" label + rewritten narration with emphasis highlighting. - Use grid-cols-1 lg:grid-cols-2 for responsive stacking. - Visual diff feel: make changes stand out by keeping original dimmer. ## DELIVERABLE 5: Click-to-Toggle Emphasis Words (P8-8) In the rewritten narration renderer: - Split narration text into individual words. - Render each word as a <span> with onClick handler. - Emphasis words: bg-amber-500/30 text-amber-200 rounded px-1 cursor-pointer. - Non-emphasis words: cursor-pointer hover:bg-white/5 rounded. - Clicking toggles the word in/out of emphasis_word_map (local state). - When any change exists, show "Save Emphasis Changes" button. - Save: useUpdateClip mutation with updated emphasis_word_map. ## DELIVERABLE 6: Embedded 9:16 Preview (P8-14) Create src/components/shorts/ClipPreviewModal.jsx: - Replace "View" link (opens Drive in new tab) with "Preview" button. - Preview button opens a modal with: - Dark backdrop (bg-black/80). - Centered 9:16 container: max-width 320px, aspect-ratio 9/16. - <video> element loading portrait_drive_url, controls, autoPlay. - Close button top-right. ## ANTI-PATTERNS: - Do NOT break DotGrid realtime updates when adding onClick. - Do NOT use a library for the slide-in panel. Plain CSS transitions. - Do NOT make emphasis toggle auto-save. Require explicit save button.

VERIFICATION CHECKLIST

☐ P5-5: Clicking a scene dot opens the slide-in detail panel ☐ P5-10: Panel shows all scene data: audio, image, video, timeline ☐ P5-6: HeroCard shows 7 stages (Script, Audio, Images, I2V, T2V, Captions, Assembly) ☐ P5-12: "View Error Log" button opens modal with error entries ☐ P8-6: Original and rewritten narration displayed side-by-side ☐ P8-8: Individual words are clickable to toggle emphasis status ☐ P8-14: Preview button opens modal with embedded 9:16 video player ☐ P5-1 through P5-4: No regressions on existing Production Monitor features

PHASE 4 Settings Page Completion HIGH Priority ¦ 8 items to fix

## Context: What Is Broken

The Settings page is partially built but missing critical sections. There is no Project Info editor (P10-1 FAIL), media model fields are plain text instead of dropdowns (P10-3 FAIL), there is no social media OAuth section (P10-5 MISSING), no Test Prompt button (P10-8 MISSING), and no Danger Zone for destructive actions like deleting a project (P10-9 MISSING). The Shorts Analyzer prompt is also missing from the prompt editor (P10-6 partial).

CLAUDE CODE PROMPT  |  Role: Senior Full-Stack Engineer + DevOps Configuration UI Specialist

/gsd:quick You are a Senior Full-Stack Engineer who specializes in building configuration and settings interfaces for SaaS platforms. You understand that settings pages must be both powerful (expose all tunable parameters) and safe (destructive actions need friction). You have deep experience with prompt engineering UIs, OAuth integration flows, and "danger zone" patterns (similar to GitHub repository settings). ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md section 12 (Page 10: Settings). - Study the existing ConfigTab.jsx and PromptsTab.jsx in the Settings page. - The Supabase tables: projects, prompt_configs. - Fal.ai models: Seedream 4.0, Wan 2.5 (see spec for exact model strings and costs). ## DELIVERABLE 1: Project Info Section (P10-1) Add a "Project Info" section at the top of ConfigTab (before Production Config): - Fields: Project Name (text), Niche (text), Description (textarea), Target Video Count (number), Channel Style (dropdown). - Pre-populated from projects table via useProject hook. - [Save Changes] button: PATCH projects table with updated values. - Validation: name required (3+ chars), target count 1-100. - This is the FIRST thing operators see when opening Settings. ## DELIVERABLE 2: Media Model Dropdowns (P10-3) Replace text inputs for image_model, i2v_model, t2v_model with <select> dropdowns: Image Models: - "Seedream 4.0 ($0.03/image)" — value: "fal-ai/bytedance/seedream/v4/text-to-image" - "Seedream 4.5 ($0.04/image)" — value: "fal-ai/bytedance/seedream/v4.5/text-to-image" - "Flux 2 Flex ($0.05/image)" — value: "fal-ai/flux-2-flex" I2V Models: - "Wan 2.5 I2V ($0.05/sec)" — value: "fal-ai/wan-25-preview/image-to-video" - "Kling 2.5 Turbo I2V ($0.07/sec)" — value: "fal-ai/kling-video/v2.5-turbo/pro/image-to-video" T2V Models: - "Wan 2.5 T2V ($0.05/sec)" — value: "fal-ai/wan-25-preview/text-to-video" - "Kling 2.5 Turbo T2V ($0.07/sec)" — value: "fal-ai/kling-video/v2.5-turbo/pro/text-to-video" When model changes, auto-update corresponding cost_per_unit field. ## DELIVERABLE 3: Social Media Accounts Section (P10-5) Add a "Social Media" section after YouTube & Drive: - TikTok row: status indicator + "Connect TikTok" button. Currently: show "Coming soon — requires TikTok Developer account approval" in text-muted. - Instagram row: same pattern. "Coming soon — requires Facebook Business account." - YouTube Shorts row: "Uses same YouTube credential as video uploads" with green checkmark. - Store future connections in social_accounts table. - Build the UI skeleton even though OAuth flows are not yet implemented. This ensures the page is complete when APIs become available. ## DELIVERABLE 4: Test Prompt Button (P10-8) Add to each PromptCard in PromptsTab: - [Test Prompt] button next to [Save]. - On click: opens a modal with: - Prompt text (read-only, monospace, scrollable, max-h 200px). - "Test Input" textarea: user types a sample niche or topic name. - [Run Test] button: POST to /webhook/prompt/test with { prompt_text, test_input }. - Response area: shows Claude's response (monospace, scrollable). - Spinner while API call is in flight. - This lets operators verify prompt quality before committing changes. ## DELIVERABLE 5: Danger Zone (P10-9) Add at the bottom of Settings, visually separated: - Red-tinted section: bg-red-500/5 border border-red-500/20 rounded-xl p-6. - Heading: "Danger Zone" in text-red-400. Three actions: 1. "Reset All Topics": deletes topics/avatars/scenes/shorts for this project. - Confirmation modal: "Type the project name to confirm: [input]" - Button disabled until input matches project name exactly. - On confirm: cascading DELETE (topics ON DELETE CASCADE handles children). 2. "Clear Production Data": keeps topics+scripts, clears scenes/audio/video/assembly. - Same confirmation pattern. - Resets all progress columns to null. 3. "Delete Project": deletes entire project and ALL related data. - Confirmation: type "DELETE {project_name}" exactly. - On confirm: DELETE from projects WHERE id = project_id. - Redirect to / after deletion. ## DELIVERABLE 6: Shorts Analyzer Prompt (P10-6) Add 'shorts_analyzer' to the PROMPT_TYPES array in PromptsTab. - Group it under a new section: "Shorts Pipeline". - Insert a default prompt template if it does not exist in prompt_configs for this project. ## ANTI-PATTERNS: - Do NOT make Danger Zone actions reversible. They are permanent. That is the point. - Do NOT auto-save settings. Always require explicit Save button. - Do NOT skip the confirmation input for destructive actions. This is critical safety UX.

VERIFICATION CHECKLIST

☐ P10-1: Project Info section present with all fields editable and saving to Supabase ☐ P10-3: Media models are dropdown selects with model name + cost, auto-updating cost field ☐ P10-5: Social Media section present with placeholder connection buttons ☐ P10-6: Shorts Analyzer prompt appears in PromptsTab (8/8 prompt types) ☐ P10-8: Test Prompt button opens modal, runs prompt, shows response ☐ P10-9: Danger Zone section with Reset Topics, Clear Production, Delete Project — all with confirmation ☐ P10-2, P10-4, P10-7, P10-10: No regressions on existing Settings features

PHASE 5 Typography + Project Cards + Sidebar Enhancements MEDIUM Priority ¦ 7 items to fix

## Context: What Is Broken

The dashboard uses Inter/system fonts instead of the specified Fira Sans (UI) and Fira Code (data/monospace) — a global typography mismatch (G2 FAIL). Project cards on the home page lack revenue/spend metrics and show static dates instead of relative timestamps (P1-5, P1-6 FAIL). The Create Project form uses browser-native validation instead of inline error messages (P1-9 FAIL). The sidebar is missing a project selector dropdown (S3), total spend in footer (S5), and Cmd+B keyboard shortcut (S6).

CLAUDE CODE PROMPT  |  Role: Senior Design Systems Engineer + Frontend Polish Specialist

/gsd:quick You are a Senior Design Systems Engineer responsible for typographic consistency, design token compliance, and micro-interaction polish across a production React dashboard. You treat typography as a first-class design element — font choice, weight distribution, and monospace usage for data all affect scannability and operator efficiency. ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md section 1 (Design System) and section 3 (Projects Home). - Study tailwind.config.js for current font configuration. - Study Sidebar.jsx and AppLayout.jsx for sidebar structure. - Study ProjectCard.jsx and CreateProjectModal (or equivalent) for the Projects Home page. ## DELIVERABLE 1: Install Fira Sans + Fira Code (G2) 1. Add to index.html <head>: <link href="https://fonts.googleapis.com/css2?family=Fira+Code:wght@400;500&family=Fira+Sans:wght@400;500;600;700&display=swap" rel="stylesheet"> 2. Update tailwind.config.js fontFamily: sans: ['"Fira Sans"', 'system-ui', '-apple-system', 'sans-serif'], mono: ['"Fira Code"', 'ui-monospace', 'SFMono-Regular', 'monospace'], 3. Audit all monospace usage: add font-mono to cost displays ($28.45), scene counts (172), durations (2h 04m), percentages (8.4%), and any numeric data in metric cards. ## DELIVERABLE 2: Project Card Revenue/Spend (P1-5) In ProjectCard: - Add two new stats to the card grid: "Spent" and "Revenue". - Spent: SUM(total_cost) from topics WHERE project_id = card.id. Display in font-mono text-secondary. - Revenue: SUM(yt_estimated_revenue). Display in font-mono text-green-400. - If revenue > 0 and spend > 0, show ROI: "(12.1x)" in text-green-400/70 below revenue. - Query using a derived field from the existing useProjects hook or a separate lightweight query. ## DELIVERABLE 3: Relative Time (P1-6) Replace static date formatting in ProjectCard: - Create a utility function: formatRelativeTime(date) — returns "2 hours ago", "3 days ago", "just now", etc. - Use the most recent topics.updated_at as the "last activity" timestamp. - Set up a 60-second setInterval to re-render relative times. - Cleanup interval on unmount. ## DELIVERABLE 4: Inline Form Validation (P1-9) In CreateProjectModal: - Replace HTML5 browser-native validation with inline error messages. - Under niche name input: show "Niche name must be at least 3 characters" in text-red-400 text-sm when: - User has blurred the field AND value < 3 chars, OR - User has attempted to submit with invalid value. - Error clears when user fixes the input. - Use local state (errors object), not a form library. ## DELIVERABLE 5: Sidebar Project Selector (S3) When inside a project (route matches /project/:id): - Replace the "All Projects" back link with a dropdown selector. - Current project name shown with a chevron-down icon. - Clicking opens a dropdown listing all projects: project name + niche + status badge. - Selecting a project navigates to /project/{new_id}. - "All Projects" option at top navigates to /. - Dropdown: bg-surface-dark, border, z-50, max-h 300px overflow-auto. ## DELIVERABLE 6: Sidebar Total Spend Footer (S5) In sidebar footer (where version number is): - Add: "Total: $X,XXX spent" in font-mono text-xs text-muted. - Query: SUM(total_cost) from all topics (no project filter). - Subscribe to Supabase Realtime on topics table for live updates. ## DELIVERABLE 7: Keyboard Shortcut Cmd+B (S6) In AppLayout.jsx: - Add useEffect with keydown listener. - Detect Cmd+B (Mac) or Ctrl+B (Windows): event.metaKey/ctrlKey + event.key === 'b'. - On match: event.preventDefault(), toggle sidebar collapsed state. - Works from any page.

VERIFICATION CHECKLIST

☐ G2: All text renders in Fira Sans, all data/code renders in Fira Code ☐ P1-5: Project cards show Spent and Revenue with ROI calculation ☐ P1-6: Project cards show relative time ("2 hours ago") that auto-updates ☐ P1-9: Create Project form shows inline error messages (not browser-native) ☐ S3: Sidebar has project selector dropdown when inside a project ☐ S5: Sidebar footer shows total spend across all projects ☐ S6: Cmd+B / Ctrl+B toggles sidebar from any page

PHASE 6 Analytics + Topic Review + Script Review Polish LOW Priority ¦ 6 items to fix

## Context: What Is Broken

The Analytics page shows raw metric values without trend indicators comparing to previous periods (P7-1 FAIL). There is no cross-niche comparison when multiple projects exist (P7-4 MISSING). The Topic Review page only has grouped card view with no toggle for table or flat card views (P3-8 FAIL), and the refinement modal does not show history of previous refinements (P3-10 MISSING). Script Review score bars lack tooltips with evaluator feedback (P4-4 MISSING), and the visual type distribution is text-only instead of a mini chart (P4-12 MISSING).

CLAUDE CODE PROMPT  |  Role: Senior Analytics Dashboard Engineer + Content Review UX Specialist

/gsd:quick You are a Senior Analytics Dashboard Engineer who has built YouTube Creator Studio-style analytics interfaces, and a Content Review UX Specialist who designs high-throughput editorial review workflows where operators process 25+ items in a session. ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md sections 5 (Topic Review), 6 (Script Review), and 9 (Analytics). - Study Analytics.jsx, TopicReview.jsx, ScorePanel.jsx. ## DELIVERABLE 1: Analytics Trend Indicators (P7-1) In the Analytics page metric cards: - For each metric (Views, Watch Hours, Avg CTR, Revenue, etc.): - Calculate previous period value (if time range = 30d, previous = 30-60 days ago). - Calculate percentage change: ((current - previous) / previous) * 100. - Display below the main number: - Positive: "+12.3%" in text-green-400 with TrendingUp icon (lucide-react). - Negative: "-0.3%" in text-red-400 with TrendingDown icon. - No previous data: "—" in text-muted. - If previous period data is unavailable (new channel), show "New" badge. ## DELIVERABLE 2: Cross-Niche Comparison (P7-4) Add a "Compare Niches" section below the per-topic table: - Only visible when useProjects returns 2+ projects. - Table: Niche ¦ Avg CPM ¦ Avg CTR ¦ Total Revenue ¦ Cost ¦ ROI. - Each row = one project. Query analytics data per project. - Highlight best performer in each column: text-green-400 font-bold. - Sortable by any column. ## DELIVERABLE 3: Topic Review View Mode Toggle (P3-8) Add to TopicReview page header, right-aligned: - Three toggle buttons: [LayoutGrid] Cards ¦ [LayoutList] Table ¦ [Layers] Grouped. - Cards: flat list of expandable TopicCards, no grouping. - Table: compact table (reuse PipelineTable column pattern): #, Title, Playlist, Status, Score, Actions. - Grouped: current behavior (grouped by playlist_angle with section headers). - Store selected mode in localStorage('topic-view-mode'). - Default: 'grouped' (current behavior, no regression). ## DELIVERABLE 4: Refinement History (P3-10) In RefinePanel (the refinement modal): - Add "Previous Refinements" section below the instruction textarea. - Query topic.refinement_history (JSONB array of { timestamp, instruction, result_title }). - Render each entry: timestamp (relative) + instruction text (truncated, expandable) + resulting title. - If empty: "No previous refinements" in text-muted italic. ## DELIVERABLE 5: Script Score Tooltips (P4-4) In ScorePanel score dimension rows: - Add hover tooltip to each dimension bar. - Tooltip content: evaluator's feedback text from topic.script_evaluation.dimensions.{dimension}.feedback. - Tooltip: max-w-xs, bg-surface-dark, border, rounded-lg, p-3, text-sm. - Position: appears to the right of the score bar, aligned vertically. - Use a simple CSS/JS tooltip (no library needed). ## DELIVERABLE 6: Visual Split Mini Chart (P4-12) Replace "75 / 25 / 72" text in ScorePanel metadata: - Render a horizontal stacked bar (200px wide, 16px tall): - static_image segment: bg-gray-500 (proportional width). - i2v segment: bg-blue-500. - t2v segment: bg-purple-500. - Legend below: "75 static · 25 i2v · 72 t2v" in text-xs text-muted. - Hover on segment: tooltip showing "Static Image: 75 scenes (43.6%)".

VERIFICATION CHECKLIST

☐ P7-1: All analytics metric cards show +/- percentage trend indicators ☐ P7-4: Cross-niche comparison table visible when 2+ projects exist ☐ P3-8: View mode toggle switches between Cards, Table, and Grouped views ☐ P3-10: Refinement history displayed in RefinePanel modal ☐ P4-4: Hovering score bars shows evaluator feedback tooltip ☐ P4-12: Visual type distribution rendered as stacked bar chart with legend

PHASE 7 Responsiveness + Video Review + Sidebar Polish LOW Priority ¦ 5 items to fix

## Context: What Is Broken

Tables use horizontal scroll on mobile instead of converting to card lists (RS3 FAIL). Modals remain centered and small on mobile instead of becoming full-screen bottom sheets (RS4 MISSING). The Video Review page lacks chapter markers on the video timeline (P6-8 MISSING). The sidebar does not auto-collapse at 1280px — it only has a manual toggle (S4 FAIL).

CLAUDE CODE PROMPT  |  Role: Senior Responsive Design Engineer + Mobile-First UI Architect

/gsd:quick You are a Senior Responsive Design Engineer who treats mobile as a first-class citizen, not an afterthought. You build adaptive interfaces that transform layout patterns at each breakpoint rather than just shrinking desktop views. You understand that operators may check production status from their phone at 2 AM and need full functionality, not a crippled experience. ## CRITICAL CONTEXT - Read VisionGridAI_Dashboard_Specification.md section 17 (Responsiveness). - Study PipelineTable.jsx, PerformanceTable.jsx, Modal component, VideoPlayer. ## DELIVERABLE 1: Tables to Card Lists on Mobile (RS3) Create a responsive wrapper pattern: Create src/components/common/ResponsiveTable.jsx: - Uses useMediaQuery('(max-width: 768px)') hook (create if not exists). - Above 768px: renders children as-is (table layout). - Below 768px: transforms each row into a card: - Title (bold, text-primary). - Status badge (inline). - Secondary fields stacked vertically. - Full-width tap target. Apply to PipelineTable and PerformanceTable: - PipelineTable mobile card: Title + Status badge + Progress bar + Score. - PerformanceTable mobile card: Title + Views + Revenue + CTR. ## DELIVERABLE 2: Modals to Full-Screen on Mobile (RS4) Update the base Modal component: - Below 768px: - Modal positions at bottom of viewport (bottom-0, left-0, right-0). - Full width, rounded-t-2xl, max-height 90vh. - Slide-up animation (translateY(100%) -> translateY(0)). - Close button in top-right corner. - Drag handle bar at top (4px wide, 40px tall, rounded, centered). - Above 768px: keep current centered modal behavior (no changes). ## DELIVERABLE 3: Video Chapter Markers (P6-8) In VideoPlayer component on Video Review page: - Parse key_segments from topic to get chapter boundaries. - Calculate each chapter start time as percentage of total duration. - Render markers on the video seek bar: 2px wide, 12px tall, bg-accent-blue, absolute positioned. - Hover on marker: tooltip showing chapter title. - Click on marker: seek video to that timestamp. - Note: if using native <video> controls, overlay markers on top of the progress bar. If using a custom player, integrate into the seek bar directly. ## DELIVERABLE 4: Sidebar Auto-Collapse at 1280px (S4) Modify sidebar behavior: - Add window.matchMedia('(max-width: 1280px)') listener in Sidebar.jsx or AppLayout.jsx. - Below 1280px: auto-collapse to icons-only (56px wide). - Below 1024px: hide entirely (hamburger menu, already exists). - Above 1280px: full 260px sidebar. - Manual toggle still works at any size but resets on next resize event. - Use a useEffect with matchMedia.addListener for clean reactivity. ## ANTI-PATTERNS: - Do NOT use display:none to hide table content on mobile. Transform it. - Do NOT break desktop layouts while fixing mobile. Always test both. - Do NOT add horizontal scroll as a "mobile solution." That is the current bug.

VERIFICATION CHECKLIST

☐ RS3: PipelineTable and PerformanceTable render as card lists below 768px ☐ RS4: Modals slide up from bottom as full-width sheets on mobile ☐ P6-8: Chapter markers visible on video seek bar, clickable to seek ☐ S4: Sidebar auto-collapses at 1280px, hides at 1024px, full at 1280px+ ☐ All pages functional at: 1440px, 1280px, 1024px, 768px, 375px

# Post-Fix: Full Re-Audit Prompt

After completing all 7 phases, run this comprehensive re-audit to verify 100% coverage:

CLAUDE CODE PROMPT  |  Role: QA Audit Specialist

/gsd:quick You are a QA Audit Specialist performing a comprehensive compliance audit of the Vision GridAI dashboard against VisionGridAI_Dashboard_Specification.md. Re-audit all 134 items across all sections: - Sidebar (6 items) - Top Bar (4 items) - Page 1: Projects Home (12 items) - Page 2: Project Dashboard (12 items) - Page 3: Topic Review (11 items) - Page 4: Script Review (12 items) - Page 5: Production Monitor (12 items) - Page 6: Video Review (8 items) - Page 7: Analytics (8 items) - Page 8: Shorts Creator (15 items) - Page 9: Social Publisher (11 items) - Page 10: Settings (10 items) - Global (9 items) - Realtime (4 items) - Responsiveness (4 items) For each item, report: PASS, FAIL, or MISSING. Output a summary table with pass/fail/missing counts per section. Compare against the original audit (75 PASS, 19 FAIL, 40 MISSING). Target: 130+ PASS, 0 FAIL, fewer than 4 MISSING. If any items FAIL or are MISSING, provide specific details on what is wrong and what file(s) need to be fixed.

# Complete Fix Reference: All 59 Items

Every item from the audit that needs fixing, mapped to its phase. Use this to track completion.

| ID | Page | Status | Description | Phase |
| --- | --- | --- | --- | --- |
| T1 | Top Bar | FAIL | Build breadcrumb navigation component | 1 |
| T2 | Top Bar | MISSING | Notification bell with Realtime badge count | 1 |
| T3 | Top Bar | MISSING | Notification dropdown with grouped items | 1 |
| T4 | Top Bar | MISSING | Clickable notifications navigating to pages | 1 |
| P9-1 | Social Pub | MISSING | Ready-to-post table with clips | 1 |
| P9-2 | Social Pub | MISSING | Per-platform status columns | 1 |
| P9-3 | Social Pub | MISSING | Post Now action with webhook | 1 |
| P9-4 | Social Pub | MISSING | Schedule modal per platform | 1 |
| P9-5 | Social Pub | MISSING | Per-platform caption editing | 1 |
| P9-6 | Social Pub | MISSING | 9:16 video preview modal | 1 |
| P9-7 | Social Pub | MISSING | Auto-schedule across peak hours | 1 |
| P9-8 | Social Pub | MISSING | Posting history with metrics | 1 |
| P9-9 | Social Pub | MISSING | Analytics cron metric updates | 1 |
| P9-10 | Social Pub | MISSING | Cross-platform stagger toggle | 1 |
| P9-11 | Social Pub | MISSING | Sidebar nav entry for Social | 1 |
| P2-1 | Dashboard | FAIL | 6 specific metric cards per spec | 2 |
| P2-3 | Dashboard | MISSING | Failed count clickable to filter table | 2 |
| P2-7 | Dashboard | FAIL | 7-segment progress bars by stage | 2 |
| P2-8 | Dashboard | FAIL | Table sort/filter/search | 2 |
| P2-10 | Dashboard | FAIL | Quick actions: Start, Export, Refresh | 2 |
| P2-11 | Dashboard | FAIL | Failed topic error details + retry | 2 |
| P5-5 | Production | MISSING | Scene dot click opens detail panel | 3 |
| P5-6 | Production | FAIL | 7-stage progress bar (add Script+Captions) | 3 |
| P5-10 | Production | MISSING | Full scene data in detail panel | 3 |
| P5-12 | Production | MISSING | Error log viewer modal | 3 |
| P8-6 | Shorts | FAIL | Side-by-side original vs rewritten narration | 3 |
| P8-8 | Shorts | MISSING | Click-to-toggle emphasis on words | 3 |
| P8-14 | Shorts | MISSING | Embedded 9:16 preview player modal | 3 |
| P10-1 | Settings | FAIL | Project Info editable section | 4 |
| P10-3 | Settings | FAIL | Fal.ai model dropdowns with costs | 4 |
| P10-5 | Settings | MISSING | Social media OAuth section | 4 |
| P10-6 | Settings | PARTIAL | Add shorts_analyzer prompt type | 4 |
| P10-8 | Settings | MISSING | Test Prompt modal with API call | 4 |
| P10-9 | Settings | MISSING | Danger Zone: reset, delete, clear | 4 |
| G2 | Global | FAIL | Fira Sans + Fira Code typography | 5 |
| P1-5 | Projects | FAIL | Revenue/spend on project cards | 5 |
| P1-6 | Projects | FAIL | Relative time instead of static date | 5 |
| P1-9 | Projects | FAIL | Inline form validation errors | 5 |
| S3 | Sidebar | MISSING | Project selector dropdown | 5 |
| S5 | Sidebar | MISSING | Total spend in footer | 5 |
| S6 | Sidebar | MISSING | Cmd/Ctrl+B keyboard shortcut | 5 |
| P7-1 | Analytics | FAIL | Trend indicators (+12%, -0.3%) | 6 |
| P7-4 | Analytics | MISSING | Cross-niche comparison table | 6 |
| P3-8 | Topics | FAIL | Card/Table/Grouped view toggle | 6 |
| P3-10 | Topics | MISSING | Refinement history in modal | 6 |
| P4-4 | Script | MISSING | Score dimension hover tooltips | 6 |
| P4-12 | Script | MISSING | Visual split stacked bar chart | 6 |
| RS3 | Responsive | FAIL | Tables convert to cards on mobile | 7 |
| RS4 | Responsive | MISSING | Modals full-screen on mobile | 7 |
| P6-8 | Video | MISSING | Chapter markers on video timeline | 7 |
| S4 | Sidebar | FAIL | Auto-collapse at 1280px breakpoint | 7 |